# Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

Date TeamID

Project Name Maximum Marks

24 February 2026 LTVIP2026TMIDS73033

Educational Organisation using ServiceNow 5 Marks

Use the below template to create product backlog and sprint schedule

Sprint-2

Client Scripts

USN-5

Sprint-2

Client Scripts

USN-6

USN-7

As a developer, I can auto-populate form fields

using onChange script.

As a developer, I can implement pincode automation using client scripts.

As a teacher, I can calculate total marks using onChange script.

As an admin, I can configure process flow for

admission status.

3

High

Member 5

3

Medium

Member 1

Sprint-2

Logic & Result

5

High

Member 2

Sprint-2

Workflow

USN-8

3

Medium

Member 3

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional | User Story | User Story / Task | Story Points | Priority | Team |
| --- | --- | --- | --- | --- | --- | --- |
|  | Requirement (Epic) | Number |  |  |  | M embers |

| Sprint-1 Sprint-1 | Instance Setup Table Creation | USN-1 USN-2 | As a developer,I can request and configure a ServiceNow PDI. As an admin, I can create Salesforce table and | 2 2 | High High | Member 1 Member 2 |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | define columns. |  |  |  |
| Sprint-1 | Table Creation | USN-3 | As an admin, I can create Admission table with choice fields. | 3 | High | Member 3 |
| Sprint-1 | UI Design | USN-4 | As a developer, I can design form layout for Salesforce & Admission. | 3 | Medium | Member 4 |

| Sprint-3 | Progress Table | USN-9 | As an admin, I can create and configure Student Progress table. | 2 | Medium | Member 4 |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team M embers |
| Sprint-3 | UI Design | USN-10 | As a developer, I can design form layout for | 2 | Low | Member 5 |
|  |  |  | Student Progress. |  |  |  |
| Sprint-3 | Testing | USN-11 | As a tester, I can validate data flow and field | 3 | High | Member 1 |
|  |  |  | automation. |  |  |  |
| Sprint-3 | Final Touches | USN-12 | As a developer, I can prepare screenshots and | 3 | Medium | Member 2 |
|  |  |  | demo report. |  |  |  |

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 5 Days | 5 Feb 2025 | 9 Feb 2025 | 10 | 9 Feb 2025 |
| Sprint-2 | 14 | 5 Days | 10 Feb 2025 | 14 Feb 2025 | 14 | 14 Feb 2025 |
| Sprint-3 | 10 | 5 Days | 15 Feb 2025 | 19 Feb 2025 | 10 | 19 Feb 2025 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

Velocity Calculation

Total Story Points = 10 + 14 + 10 = 34 Number of Sprints = 3

Velocity = 34 / 3 = ~11.3 Story Points per Sprint Burndown Chart

You can create your Burndown Chart using Visual Paradigm Online or in Excel using: X-axis: Days (e.g., Day 1 to Day 5 for each Sprint)

Y-axis: Remaining Story Points

Line 1: Ideal Progress (Straight diagonal drop)

Line 2: Actual Progress (based on story points completed each day)